SOP 9.41.125 – Setup Signage

Department: Project Management / Safety
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.035 – Conduct Site Visit; 9.41.100 – Setup Site Fencing and Access Control; 9.41.115 – Setup Sanitary Facilities
Reference: GSL Project Manager Procedures – Mobilization

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 4: Staging & Job Familiarization

- Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.2.6 Project Safety Coordinator

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

================================================================================

Purpose

To install signage that provides safety information, site identification, and directional guidance for workers, visitors, and the public.

Scope

This SOP applies to Project Managers, Field Supervisors, and Safety Coordinators during mobilization.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Determines signage requirements and coordinates vendor procurement. |
| Field Supervisor | Installs signage in designated locations. |
| Safety Coordinator | Ensures signs meet OSHA and client requirements. |

Required Documents and Tools

- Site logistics plan

- Safety and hazard communication plan

- Signage package (safety, directional, informational)

- OSHA signage standards

Procedure

Step 1: Identify Requirements

- Review OSHA requirements and project-specific signage needs.

- Include safety, hazard, PPE, traffic, and directional signage.

Step 2: Procure Signage

- Order standardized signage per GSL and client requirements.

Step 3: Install Signs

- Place at entrances, work areas, and hazard zones.

- Ensure visibility and durability.

Step 4: Verify Compliance

- Safety Coordinator inspects signage placement.

- Replace or repair damaged signs immediately.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Signage Installation Checklist | Field Supervisor | Project Folder |
| Safety Compliance Report | Safety Coordinator | Safety Folder |

Compliance & Review

| KPI | Target |
| --- | --- |
| Required signage installed before mobilization | 100% |
| OSHA-compliant signage in place | 100% |
| Damaged signage replaced within 24 hrs | 100% |

References

- GSL Project Manager Procedures – Mobilization

- OSHA Signage Standards

Appendix

- Sample Site Signage Package

- Installation Checklist Template