SOP 9.3.090 – Setup Security

Department: Project Management / Safety
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.035 – Conduct Site Visit; 9.41.100 – Setup Site Fencing and Access Control; 9.41.125 – Setup Signage
Reference: GSL Project Manager Procedures – Mobilization

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 4: Staging & Job Familiarization

- Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.2.6 Project Safety Coordinator

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

================================================================================

Purpose

To establish security measures that protect personnel, equipment, and materials from theft, vandalism, and unauthorized access.

Scope

This SOP applies to Project Managers, Field Supervisors, and Safety Coordinators during mobilization and throughout construction.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Approves security plan and contracts vendors if required. |
| Field Supervisor | Implements physical security measures and monitors access points. |
| Safety Coordinator | Ensures security plan does not conflict with safety standards. |
| Security Personnel (if engaged) | Monitors site and enforces access protocols. |

Required Documents and Tools

- Site security plan

- Access control plan

- Fencing and signage layouts

- Security vendor contract (if applicable)

Procedure

Step 1: Develop Security Plan

- Identify risks (theft, vandalism, trespassing).

- Define required measures (guards, cameras, patrols, lighting).

Step 2: Implement Physical Security

- Secure fencing and access gates (see SOP 9.41.100).

- Install locks, lighting, and surveillance systems.

Step 3: Establish Access Protocols

- Require badges/sign-in logs.

- Train site staff and enforce procedures.

Step 4: Monitor and Adjust

- Conduct daily inspections of access points.

- Adjust measures as site conditions change.

Step 5: Document Security Activities

- Maintain daily security logs and incident reports.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Security Plan | Project Manager | Project Folder |
| Security Logs | Security Personnel / Field Supervisor | Project Folder |
| Incident Reports | PM / Safety | Safety Folder |

Compliance & Review

| KPI | Target |
| --- | --- |
| Security plan in place before mobilization | 100% |
| Access points monitored daily | 100% |
| Incident reports filed within 24 hrs | 100% |

References

- GSL Project Manager Procedures – Mobilization

Appendix

- Security Plan Template

- Incident Report Template

- Daily Security Log Example