SOP 9.4.215 – Manage Daily Reports

Department: Project Management / Field Operations
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.1
Related SOPs: 9.41.080 – Establish Tracking & Control Systems; 9.41.165 – Conduct Safety Meetings; 9.41.175 – Conduct Quality Meetings; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Documentation Management

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.2.6 Project Safety Coordinator

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To document daily site conditions, manpower, equipment, progress, and incidents.

Scope

This SOP applies to Field Supervisors, Project Managers, and Safety Coordinators.
All daily reports must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Field Supervisor | Completes daily reports with site conditions and manpower. |
| Project Manager | Reviews reports and follows up on issues. |
| Safety Coordinator | Monitors safety-related entries. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Daily report template

- Weather and manpower logs

Procedure

- Record site conditions and progress.

- Document manpower and equipment used.

- Note safety incidents, delays, and material issues.

- Submit report by next business day.

- File per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Daily Report | Field Supervisor | Per SOP 190A |
| Manpower Log | FS / PM | Per SOP 190A |
| Incident Notes | Safety Coordinator | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Reports completed for every workday | 100% |
| Reports submitted by next business day | ≥95% |
| Reports filed and archived | 100% |

References

- GSL Project Manager Procedures – Documentation Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Daily Report Template

- Example Weather Log