SOP 9.4.295 – Manage Vendor / Supplier Communications

Department: Project Management / Procurement
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.055 – Procurement of Large Feeder Wire; 9.41.200 – Manage Submittals; 9.41.230 – Manage Correspondence; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Communication

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To document and manage all communications with vendors and suppliers to ensure purchase orders, delivery schedules, and technical data are accurate and traceable.

Scope

This SOP applies to Project Managers, Purchasing, and Site Administrators.
All vendor and supplier communications must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Issues procurement communications and reviews vendor compliance. |
| Purchasing | Coordinates directly with vendors and suppliers for material orders and delivery. |
| Site Administrator | Logs all vendor correspondence and updates records. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Purchase orders and vendor agreements

- Vendor communication log

Procedure

- Purchasing issues purchase orders and vendor inquiries.

- Vendors provide confirmations, submittals, and delivery schedules.

- PM reviews vendor documentation for compliance.

- File all communications, submittals, and approvals per SOP 190A.

- Audit vendor records monthly for accuracy.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Vendor Communication Log | Site Administrator | Per SOP 190A |
| Purchase Orders / Confirmations | Purchasing | Per SOP 190A |
| Vendor Submittals | PM | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of vendor communications logged | 100% |
| Vendor submittals reviewed within 5 days | ≥95% |
| Records filed consistently | 100% |

References

- GSL Project Manager Procedures – Communication

- SOP 9.41.190A – Document Filing Standards

Appendix

- Vendor Communication Template

- Vendor Submittal Log