SOP 9.4.380 – Manage Backcharges

Department: Project Management / Contract Administration / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.360 – Manage Change Orders; 9.41.290 – Manage Subcontractor Communications; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Scope & Change Control

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.5 Accounting

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To document, track, and process backcharges applied to subcontractors or vendors for work not performed, damaged, or corrected by GSL.

Scope

This SOP applies to Project Managers, Accounting, and Site Administrators.
All backcharge records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Identifies backcharge, prepares supporting documentation. |
| Accounting | Applies backcharge to subcontractor/vendor account. |
| Site Administrator | Logs and files backcharge records. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Backcharge form

- Subcontract agreements

Procedure

- Identify condition requiring backcharge (non-performance, damage, correction).

- Prepare backcharge form with details and supporting documentation.

- Notify subcontractor/vendor in writing.

- Forward approved backcharge to Accounting.

- File backcharge records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Backcharge Form | Project Manager | Per SOP 190A |
| Subcontractor Notification | PM | Per SOP 190A |
| Accounting Records | Accounting | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of backcharges documented and filed | 100% |
| Subcontractor notified within 3 days | ≥95% |
| Backcharges applied in accounting system within 10 days | 100% |

References

- GSL Project Manager Procedures – Scope & Change Control

- SOP 9.41.190A – Document Filing Standards

Appendix

- Backcharge Form Template

- Example Notification Letter