SOP 9.4.455 – Manage Lien Waivers

Department: Project Management / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.445 – Prepare Monthly Pay Applications; 9.41.450 – Track Accounts Receivable; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Billing & Invoicing

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.5 Accounting

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To collect, verify, and submit lien waivers in compliance with contract requirements and to protect against payment disputes.

Scope

This SOP applies to Project Managers, Accounting, and Subcontractors.
All lien waiver documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Ensures subcontractor lien waivers are collected before payment release. |
| Accounting | Tracks lien waivers and verifies submission with pay apps. |
| Subcontractors | Provide executed lien waivers as required. |
| Site Administrator | Maintains lien waiver log. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Lien waiver log template

- Standard lien waiver forms

Procedure

- Collect lien waivers with each subcontractor/vendor pay application.

- Verify accuracy of lien waivers (amounts and period covered).

- Submit waivers with monthly pay application to Owner/GC.

- File signed lien waivers per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Lien Waiver Log | Site Administrator | Per SOP 190A |
| Executed Lien Waivers | Subcontractors / PM | Per SOP 190A |
| Submission Records | Accounting | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of waivers collected before payment release | 100% |
| All waivers submitted with pay apps | 100% |
| Waivers filed and archived | 100% |

References

- GSL Project Manager Procedures – Billing & Invoicing

- SOP 9.41.190A – Document Filing Standards

Appendix

- Lien Waiver Form Example

- Lien Waiver Log Template