SOP 9.4.465 – Manage Final Invoicing

Department: Project Management / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.265 – Manage Closeout Documentation; 9.41.455 – Manage Lien Waivers; 9.41.460 – Manage Retainage; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Billing & Invoicing

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.5 Accounting

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To prepare and submit the final invoice for project payment, ensuring all conditions precedent to final payment are satisfied.

Scope

This SOP applies to Project Managers, Accounting, and Branch Managers.
All final invoice documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Prepares final invoice and ensures all supporting documents are complete. |
| Accounting | Reviews final invoice and submits for payment. |
| Branch Manager | Approves final invoice prior to release. |
| Subcontractors | Submit final pay applications and lien waivers. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Closeout checklist

- Lien waivers and retainage records

Procedure

- Confirm all contract deliverables and closeout documentation are complete.

- Collect subcontractor final invoices and lien waivers.

- Prepare final invoice with retainage release request.

- Review with Accounting and Branch Manager.

- Submit final invoice to Owner/GC.

- File final invoice package per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Final Invoice Package | Project Manager | Per SOP 190A |
| Subcontractor Closeout Records | PM | Per SOP 190A |
| Approval Notes | Branch Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Final invoice submitted within 30 days of completion | 100% |
| All required lien waivers and retainage releases included | 100% |
| Records filed and archived | 100% |

References

- GSL Project Manager Procedures – Billing & Invoicing

- SOP 9.41.190A – Document Filing Standards

Appendix

- Final Invoice Checklist

- Example Owner Transmittal