SOP 9.4.595 – Prepare Resource Reports

Department: Project Management / Administration
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.560 – Manage Manpower Allocation; 9.41.565 – Manage Equipment Allocation; 9.41.570 – Manage Material Allocation; 9.41.590 – Manage Specialty Contractor Resources; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Resource Management

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To prepare weekly and monthly resource reports that summarize manpower, equipment, material, and subcontractor usage across the project.

Scope

This SOP applies to Project Managers, Superintendents, and Branch Managers.
All resource report documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Compiles and reviews resource reports. |
| Superintendent | Provides weekly manpower and equipment usage. |
| Site Administrator | Maintains logs and organizes data. |
| Branch Manager | Reviews reports during project audits. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Resource logs (manpower, equipment, material, subcontractor)

- Weekly and monthly report templates

Procedure

- Collect resource usage data from logs.

- Compile weekly summary for project team.

- Prepare monthly resource report for Branch Manager.

- Review variances and corrective actions.

- File reports per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Weekly Resource Report | Project Manager | Per SOP 190A |
| Monthly Resource Report | PM / Branch Manager | Per SOP 190A |
| Supporting Logs | Site Administrator | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Weekly reports issued every Monday | 100% |
| Monthly reports submitted by 5th of following month | 100% |
| Variances reviewed and documented | 100% |

References

- GSL Project Manager Procedures – Resource Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Weekly Resource Report Template

- Monthly Summary Example