SOP 9.4.670 – Manage Vendor Closeout

Department: Procurement / Project Management / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.610 – Manage Vendor Prequalification; 9.41.615 – Manage Vendor Evaluations; 9.41.660 – Manage Procurement Closeout; 9.41.665 – Reconcile Procurement Accounts; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Procurement

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.4.4 Purchasing Manager

- 7.5 Accounting

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To formally close out vendor accounts by verifying completion of work, receipt of materials, and settlement of all financial obligations.

Scope

This SOP applies to Purchasing, Project Managers, and Accounting.
All vendor closeout records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Purchasing | Confirms vendor has completed deliveries and services. |
| Project Manager | Reviews vendor performance and closes project file. |
| Accounting | Confirms final payments are made. |
| Branch Manager | Approves vendor closeout status. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Vendor closeout checklist

- Final invoice and lien waivers

Procedure

- Confirm vendor has met all obligations (deliveries, warranties).

- Verify final invoices and lien waivers are complete.

- Close vendor account in procurement and financial system.

- Complete vendor performance review.

- File vendor closeout package per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Vendor Closeout Checklist | Purchasing | Per SOP 190A |
| Final Invoice & Waivers | Accounting | Per SOP 190A |
| Performance Review Notes | Project Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of vendors closed within 30 days of project completion | 100% |
| Vendor closeout checklist completed | 100% |
| Records filed and archived | 100% |

References

- GSL Project Manager Procedures – Procurement

- SOP 9.41.190A – Document Filing Standards

Appendix

- Vendor Closeout Checklist

- Vendor Performance Review Example