SOP 9.4.705 – Manage Work Packaging

Department: Project Management / Field Operations
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.008 – Identify Prefabrication Opportunities; 9.41.335 – Prepare Lookahead Schedules; 9.41.695 – Track Production Quantities; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Field Execution

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To break down project scope into manageable work packages for efficient planning, assignment, and tracking.

Scope

This SOP applies to Project Managers, Field Supervisors, and Foremen.
All work packaging documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Defines work packages aligned with schedule and budget. |
| Field Supervisor | Assigns packages to foremen and monitors execution. |
| Foremen | Plan resources and execute assigned work packages. |
| Site Administrator | Maintains work package logs. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Work packaging templates

- Lookahead schedules

Procedure

- Break down project scope into discrete work packages.

- Define deliverables, manpower, and materials for each package.

- Assign packages to foremen during planning meetings.

- Monitor progress against schedule and cost codes.

- File work package documentation per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Work Package Log | Project Manager | Per SOP 190A |
| Package Assignments | Field Supervisor | Per SOP 190A |
| Completion Reports | Foremen | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Work packages aligned with schedule and budget | 100% |
| Packages assigned before execution | 100% |
| Progress reviewed weekly | 100% |

References

- GSL Project Manager Procedures – Field Execution

- SOP 9.41.190A – Document Filing Standards

Appendix

- Work Package Template

- Assignment Log Example