SOP 9.4.715 – Manage Field Coordination

Department: Project Management / Field Operations
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.150 – Conduct Coordination Meetings; 9.41.680 – Conduct Weekly Foreman Meetings; 9.41.705 – Manage Work Packaging; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Field Execution

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To coordinate daily field activities across crews and subcontractors, ensuring work is sequenced properly and conflicts are resolved.

Scope

This SOP applies to Project Managers, Field Supervisors, and Subcontractors.
All field coordination records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Oversees field coordination and resolves conflicts. |
| Field Supervisor | Coordinates daily sequencing of activities. |
| Foremen/Subcontractors | Communicate conflicts and adjust work plans. |
| Site Administrator | Logs coordination notes and resolutions. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Coordination log template

- Lookahead schedules

Procedure

- Hold daily coordination check-ins with foremen and subcontractors.

- Review sequencing, access, and material availability.

- Document conflicts and assign action items.

- Resolve conflicts before work begins.

- File coordination notes per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Coordination Log | Site Administrator | Per SOP 190A |
| Daily Check-in Notes | Field Supervisor | Per SOP 190A |
| Resolution Records | Project Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Daily coordination performed | 100% |
| Conflicts resolved before work start | ≥95% |
| Logs filed daily | 100% |

References

- GSL Project Manager Procedures – Field Execution

- SOP 9.41.190A – Document Filing Standards

Appendix

- Coordination Log Template

- Resolution Record Example