SOP 9.6.070 – Conduct Post-Project Review

Department: Project Management / Branch Management
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.400 – Monitor Project Costs; 9.41.430 – Manage Profit Projections; 9.41.790 – Archive Project Documentation; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Closeout

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 18: Job Close Out

- Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

================================================================================

Purpose

To review overall project performance, identifying successes and areas for improvement.

Scope

This SOP applies to Project Managers, Branch Managers, and Executive Management.
All post-project review records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Prepares review presentation and lessons learned input. |
| Branch Manager | Facilitates review and approves outcomes. |
| Executive Management | Evaluates performance for continuous improvement. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Post-project review template

- KPI reports (safety, schedule, cost, quality)

Procedure

- Schedule review meeting within 30 days of turnover.

- Present project performance data (scope, budget, schedule, safety, quality).

- Identify lessons learned and best practices.

- Document review outcomes in summary report.

- File review documentation per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Post-Project Review Report | Project Manager | Per SOP 190A |
| Lessons Learned Input | PM / Field Supervisors | Per SOP 190A |
| Branch Manager Approval | Branch Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Review conducted within 30 days | 100% |
| Lessons learned documented in report | 100% |
| Branch Manager sign-off obtained | 100% |

References

- GSL Project Manager Procedures – Closeout

- SOP 9.41.190A – Document Filing Standards

Appendix

- Post-Project Review Template

- KPI Dashboard Example