# Policy Manual 9.7

## Management Directives for Estimating

## CROSS-REFERENCE SUMMARY

| Target Audience | Estimating Department, Estimators, Lead Estimators |
| --- | --- |
| Related Job Descriptions | Policy 7.3.3 (Estimating) |
| Implementing SOPs | Project Turnover Meeting; Bid document procedures; Value engineering |
| Required Training | Accubid Fundamentals; Excel Skills; NEC Training; MD 9.7 Directives |

## PURPOSE

To establish expectations and requirements for GSL Estimating Department regarding bid preparation, accuracy, strategy, and project turnover.

## SCOPE

Applies to all Estimators and Lead Estimators responsible for preparing project bids.

## KEY DIRECTIVES

### Primary Objective

Produce accurate and timely estimates as directed by Branch Management

Estimates should reflect lowest cost means and methods

Satisfy bid document requirements

### Pre-Bid Strategy

Systematically and strategically approach each bid

Find at least three unique advantages for GSL on each project

Work the bid, don't just go through the motions

Search diligently for lowest cost means and methods

Use competitive labor units

Know the competition and determine their approach

### RFI Process

Submit timely RFIs early in take-off process

List any RFIs not responded to in bid proposal

Identify actions taken regarding unanswered RFIs

### Exclusions & Clarifications

All estimates must clearly state exclusions or clarifications

If bid doesn't cover 100% of electrical work, clearly state exclusions

Complete Estimating Checklist prior to bid review

### Document Review

Account for all cost impacts in specifications

Bound to all documents, all drawings, all specifications

Thoroughly review other discipline documents for electrical scope

If questions or uncomfortable bidding, ask for assistance

### Schedule Analysis

Imperative to perform schedule analysis prior to bid price

Request detailed schedule if not included

Assess cost impacts for aggressive schedules

### Project Turnover

Participate in Project Turnover Meeting

Thoroughly review means and methods in take-off

Review every exclusion/clarification in bid

Review all prefabrication incorporated

Discuss all major vendors and subcontractors

## IMPLEMENTING STANDARD OPERATING PROCEDURES

The following SOPs implement the requirements of this Management Directive:

SOP 9.2.015 - Project Turnover Meeting (participation required)

SOP 9.2.057 - Identify VE and Prefabrication Opportunities

Bid Document Management procedures

RFI Process procedures

Estimating Checklist completion

## TRAINING REQUIREMENTS

Personnel subject to this directive must complete:

Accubid Fundamentals (Tab 11) - First 90 days

Accubid Data Export (Tab 11) - First year

Excel Skills (Tab 34) - First 90 days

NEC Training - Ongoing

MD 9.7 Directives review - Upon hire

## JOB DESCRIPTION ALIGNMENT

This directive applies to Estimator positions defined in Policy Manual 7.3.3. The Estimator job description includes compliance with MD 9.7 as a primary responsibility.

## COMPLIANCE AND ENFORCEMENT

Compliance is mandatory. Pre-bid evaluation forms required for bids over $2.0 million. Estimating Checklist must be completed prior to bid review. Never permissible to guess.

## ACKNOWLEDGEMENT

Estimators must acknowledge understanding of these directives upon joining the Estimating Department.