SOP: 9.3.090 – Setup Security

Department: Project Management / Safety

Related SOPs:

• 9.3.010 - Setup Office Trailer

• 9.3.020 - Setup Storage Trailer

• 9.3.030 - Setup Site Fencing and Access Control

• 9.3.040 - Setup Temporary Power

• 9.3.050 - Setup Temporary Water

Purpose

To establish security measures that protect personnel, equipment, and materials from theft, vandalism, and unauthorized access.

Scope

This SOP applies to Project Managers, Field Supervisors, and Safety Coordinators during mobilization and throughout construction.

Roles & Responsibilities

Project Manager: Approves the security plan and contracts vendors if required.

Field Supervisor: Implements physical security measures and monitors access points.

Safety Coordinator: Ensures the security plan does not conflict with safety standards.

Security Personnel (if engaged): Monitors site and enforces access protocols.

Requirements

• Site security plan

• Access control plan

• Fencing and signage layouts (9.3.030 – Setup Site Fencing and Access Control)

• Security vendor contract (if applicable)

Procedure

Step 1 – Develop Security Plan

• Identify risks (theft, vandalism, trespassing).

• Define required measures (guards, cameras, patrols, lighting).

Step 2 – Implement Physical Security

• Secure fencing and access gates (9.3.030 – Setup Site Fencing and Access Control).

• Install locks, lighting, and surveillance systems.

Step 3 – Establish Access Protocols

• Require badges or sign-in logs for all personnel and visitors.

• Train site staff on access procedures and enforce them consistently.

Step 4 – Monitor and Adjust

• Conduct daily inspections of access points.

• Adjust measures as site conditions and phases change.

Step 5 – Document Security Activities

• Maintain daily security logs and incident reports.

• File all security documentation per project filing standards.

Appendix

Appendix – Templates & Checklists

• Security Plan Template

• Incident Report Template

• Daily Security Log Example

Appendix – References & Training Materials

Training Materials (Foreman Training Binder):

• Tab 4: Staging & Job Familiarization

• Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

• 7.2.4 Foreman

• 7.2.6 Project Safety Coordinator

• 7.3.1 Operations Management

• 7.4 Business Administration

Management Directives (Policy Manual Section 9):

• 9.5 Project Management

• 9.3 Field Leadership