SOP 9.4.270 – Manage Project Communications

Department: Project Management / Administration
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.4.275 - Manage Internal Communications; 9.4.280 - Manage External Communications; 9.4.285 - Manage Client/Owner Communications; 9.4.290 - Manage Subcontractor Communications; 9.4.295 - Manage Vendor Supplier Communications; 9.4.300 - Manage Architect/Engineer Communications; 9.4.305 - Manage Regulatory/Authority Communications; 9.4.310 - Manage General Contractor Communications
Reference: GSL Project Manager Procedures – Communication

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To establish a consistent process for managing all project-related communications to ensure clarity, accountability, and traceability.

Scope

This SOP applies to Project Managers, Field Foremen, and Site Administrators.
All communications and related records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Oversees all project communications and ensures contractual compliance. |
| Field Foreman | Communicates field-related updates and issues. |
| Site Administrator | Logs and organizes correspondence. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Standard communication templates

- Email or Procore Correspondence tool

Procedure

- Use formal communication templates for consistency.

- Route contractual or critical communications through the Project Manager.

- Document verbal communications in written follow-up.

- File all communications per SOP 190A.

- Audit communications monthly for completeness.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Communication Log | Site Administrator | Per SOP 190A |
| Outgoing Communications | PM | Per SOP 190A |
| Incoming Communications | PM / SA | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of communications logged | 100% |
| All contractual communications routed through PM | 100% |
| Monthly communication audit performed | 100% |

References

- GSL Project Manager Procedures – Communication

- SOP 9.41.190A – Document Filing Standards

Appendix

- Communication Template

- Log Example