SOP 9.4.280 – Manage External Communications

Department: Project Management / Client Relations
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.4.270 - Manage Project Communications; 9.4.275 - Manage Internal Communications; 9.4.285 - Manage Client/Owner Communications; 9.4.290 - Manage Subcontractor Communications; 9.4.295 - Manage Vendor Supplier Communications; 9.4.300 - Manage Architect/Engineer Communications; 9.4.305 - Manage Regulatory/Authority Communications; 9.4.310 - Manage General Contractor Communications
Reference: GSL Project Manager Procedures – Communication

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To establish guidelines for all communications with clients, owners, architects, engineers, subcontractors, and vendors.

Scope

This SOP applies to Project Managers, Site Administrators, and Field Foremen.
All external communications must be routed through the Project Manager and filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Serves as the single point of contact for external communications. |
| Field Foreman | Directs field-level external inquiries to the PM. |
| Site Administrator | Logs all external communications. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Standard correspondence templates

- Email or Procore Correspondence tool

Procedure

- Route all external communications through the Project Manager.

- Use written formats (letters, Procore messages) for contractual matters.

- Summarize verbal or phone conversations in writing.

- Log communications in accordance with SOP 190A.

- Archive at project closeout.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| External Communication Log | Site Administrator | Per SOP 190A |
| Outgoing Communications | PM | Per SOP 190A |
| Incoming Communications | PM / SA | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of external communications routed through PM | 100% |
| External communications logged in system | 100% |
| Archived at project closeout | 100% |

References

- GSL Project Manager Procedures – Communication

- SOP 9.41.190A – Document Filing Standards

Appendix

- External Communication Template

- Log Example