SOP 9.4.435 – Manage Cost-to-Complete

Department: Project Management / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.2.090 - Develop Labor Budget; 9.2.140 - Develop Project Budget; 9.4.400 - Monitor Project Costs; 9.4.405 - Manage Cost Forecasts; 9.4.410 - Manage Cost Codes; 9.4.425 - Manage Job Cost Reports; 9.4.430 - Manage Profit Projections
Reference: GSL Project Manager Procedures – Cost Management

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.5 Accounting

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To calculate and monitor cost-to-complete (CTC) values, ensuring accurate forecasting of final project costs and profitability.

Scope

This SOP applies to Project Managers, Accounting, and Branch Managers.
All cost-to-complete calculations must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Prepares monthly cost-to-complete reports. |
| Accounting | Provides cost and commitment data. |
| Branch Manager | Reviews and validates CTC analysis. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Actual cost and commitment data

- CTC calculation templates

Procedure

- Review actual costs and commitments to date.

- Forecast remaining costs to complete the project.

- Compare to budget and update forecast.

- Document CTC values in monthly reports.

- File per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Cost-to-Complete Report | Project Manager | Per SOP 190A |
| Supporting Data | Accounting | Per SOP 190A |
| Review Notes | Branch Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| CTC updated monthly | 100% |
| Variances documented in report | 100% |
| Reviewed and approved by Branch Manager | 100% |

References

- GSL Project Manager Procedures – Cost Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Cost-to-Complete Template

- Example Monthly CTC Report