SOP 9.4.525 – Conduct Quality Inspections

Department: Safety / Quality / Project Management
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.4.060 - Conduct Quality Meetings; 9.4.515 - Develop Quality Management Plan; 9.4.520 - Conduct Quality Meetings; 9.4.530 - Manage Quality Testing; 9.4.535 - Manage Nonconformance Reports (NCRs); 9.4.540 - Manage Quality Records; 9.4.545 - Manage Punch List Quality; 9.4.735 - Perform Field Quality Verifications
Reference: GSL Project Manager Procedures – Quality Management

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To perform inspections that verify work complies with contract documents, specifications, and quality standards.

Scope

This SOP applies to Quality Inspectors, Project Managers, and Field Supervisors.
All inspection reports must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Quality Inspector | Conducts inspections and documents findings. |
| Project Manager | Reviews inspection reports and initiates corrective actions. |
| Field Supervisor | Ensures deficiencies are corrected in the field. |
| Branch Manager | Reviews audit of quality inspections. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Inspection checklist

- Contract specifications

Procedure

- Conduct inspections according to QMP and ITP.

- Record findings using inspection forms.

- Notify Field Supervisor of deficiencies.

- Track corrective actions until closed.

- File inspection reports per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Inspection Reports | Quality Inspector | Per SOP 190A |
| Corrective Action Records | Project Manager | Per SOP 190A |
| Audit Records | Branch Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Inspections conducted as scheduled | 100% |
| Corrective actions closed within timeframe | ≥95% |
| Reports filed and reviewed monthly | 100% |

References

- GSL Project Manager Procedures – Quality Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Inspection Checklist Example

- Nonconformance Report Template