SOP 9.4.635 – Manage Material Inspection

Department: Field Operations / Quality / Procurement
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.2.080 - Prepare Material Handling Plan; 9.4.570 - Manage Material Allocation; 9.4.605 - Issue Purchase Orders; 9.4.630 - Manage Material Receiving; 9.4.640 - Manage Storage and Logistics; 9.4.645 - Manage Material Handling; 9.4.650 - Manage Inventory; 9.5.020 - Handling and/or Disposing of Excess Materials
Reference: GSL Project Manager Procedures – Procurement

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To inspect materials and equipment for compliance with specifications, submittals, and quality requirements before installation.

Scope

This SOP applies to Field Supervisors, Quality Inspectors, and Project Managers.
All inspection records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Field Supervisor | Performs initial visual inspection on-site. |
| Quality Inspector | Verifies compliance with specifications and submittals. |
| Project Manager | Resolves inspection issues with vendors. |
| Site Administrator | Logs inspection records. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Inspection checklist

- Approved submittals

Procedure

- Conduct inspection upon receiving materials.

- Compare against approved submittals and specifications.

- Document results in inspection form.

- Reject and quarantine nonconforming items.

- File inspection records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Inspection Reports | Quality Inspector | Per SOP 190A |
| Nonconformance Reports | PM / Inspector | Per SOP 190A |
| Inspection Log | Site Administrator | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of materials inspected before use | 100% |
| Nonconforming items identified within 24 hrs | 100% |
| Inspection records filed daily | 100% |

References

- GSL Project Manager Procedures – Procurement

- SOP 9.41.190A – Document Filing Standards

Appendix

- Inspection Checklist Example

- NCR Example