SOP 9.4.650 – Manage Inventory

Department: Field Operations / Procurement / Project Management
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.2.080 - Prepare Material Handling Plan; 9.4.570 - Manage Material Allocation; 9.4.630 - Manage Material Receiving; 9.4.635 - Manage Material Inspection; 9.4.640 - Manage Storage and Logistics; 9.4.645 - Manage Material Handling; 9.4.655 - Prepare Procurement Reports; 9.5.020 - Handling and/or Disposing of Excess Materials
Reference: GSL Project Manager Procedures – Procurement

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.3.1 Operations Management

- 7.4.4 Purchasing Manager

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To maintain accurate inventory records of materials, tools, and equipment to ensure availability and accountability.

Scope

This SOP applies to Field Supervisors, Site Administrators, and Project Managers.
All inventory records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Oversees inventory management process. |
| Field Supervisor | Conducts physical counts and verifies usage. |
| Site Administrator | Maintains inventory logs and reconciles records. |
| Purchasing | Reorders materials when stock levels fall. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Inventory log template

- Barcode/RFID tracking system (if applicable)

Procedure

- Establish project inventory log for all controlled items.

- Record receipts, usage, and returns daily.

- Conduct weekly physical counts.

- Reconcile variances and report discrepancies.

- File inventory records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Inventory Log | Site Administrator | Per SOP 190A |
| Weekly Count Sheets | Field Supervisor | Per SOP 190A |
| Variance Reports | Project Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of receipts and usage logged | 100% |
| Weekly counts completed on time | 100% |
| Inventory variances resolved within 3 days | ≥95% |

References

- GSL Project Manager Procedures – Procurement

- SOP 9.41.190A – Document Filing Standards

Appendix

- Inventory Log Template

- Weekly Count Form