SOP 9.6.030 – Submit Warranties

Department: Project Management / Administration
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.6.005 - Prepare for Turnover (Field Perspective); 9.6.015 - Manage Project Turnover Documentation; 9.6.020 - Manage Punch List Closeout; 9.6.030 - Manage As-Built Drawings; 9.6.040 - Submit O&M Manuals; 9.6.065 - Archive Project Documentation
Reference: GSL Project Manager Procedures – Closeout

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 18: Job Close Out

- Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

================================================================================

Purpose

To collect, verify, and submit warranties to the Owner/GC as part of turnover documentation.

Scope

This SOP applies to Project Managers, Site Administrators, and Subcontractors.
All warranty documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Ensures all warranty documentation is collected. |
| Subcontractors/Vendors | Provide warranties per contract requirements. |
| Site Administrator | Organizes and files warranty documents. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Warranty collection log

- Contract warranty requirements

Procedure

- Collect warranties from vendors and subcontractors.

- Verify warranty terms match contract requirements.

- Organize warranties into turnover package.

- Submit to Owner/GC for acceptance.

- File warranty documentation per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Warranty Collection Log | Site Administrator | Per SOP 190A |
| Warranty Certificates | Vendors/Subcontractors | Per SOP 190A |
| Owner Acceptance Record | Project Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of warranties collected before turnover | 100% |
| Verification of contract compliance | 100% |
| Owner acceptance documented | 100% |

References

- GSL Project Manager Procedures – Closeout

- SOP 9.41.190A – Document Filing Standards

Appendix

- Warranty Log Example

- Warranty Certificate Template