SOP: 9.1.050 – Prepare Construction Takeoff

Department: Project Management / Estimating Created by: Tom Ewing Effective Date: [Insert Date] Version: 1.0

Related SOPs:

9.2.055 – Compare Estimated vs Planned Performance;

9.2.090 – Develop Labor Budget;

Purpose

To prepare a detailed construction takeoff that validates estimated quantities and provides the basis for procurement, labor budgeting, and execution planning.

Scope

This SOP applies to Project Managers and Estimators for all awarded projects before procurement buyout.

Roles & Responsibilities

Requirements

Procedure

Step 1 – Collect Reference Data Obtain drawings, specs, and bid takeoff from estimating. Step 2: Perform Detailed Takeoff Generate quantities of labor and materials. Compare against estimator’s bid to confirm accuracy. Step 3: Validate Results Review quantities with Field Supervisor. Confirm integration of VE/prefab opportunities. Step 4: Finalize and Save Document takeoff results. Upload to project folder for use in procurement and manpower forecasting. Deliverables Document Owner Location Final Construction Takeoff Project Manager Project Folder Takeoff Notes PM / Estimator Pre-Construction Binder Procurement Input File Purchasing Procurement Subfolder Compliance & Review KPI Target Takeoff completed prior to procurement buyout 100% Quantities validated against bid assumptions 100% Takeoff uploaded to project folder 100% References GSL Pre-Construction Planning

Section 4.3 Construction Takeoff

Appendix