SOP: 9.3.080 – Setup Signage

Department: Project Management / Safety

Related SOPs:

9.3.010 – Setup Office Trailer

9.3.020 – Setup Storage Trailer

9.3.030 – Setup Site Fencing and Access Control

9.3.040 – Setup Temporary Power

9.3.050 – Setup Temporary Water

Purpose

To install signage that provides safety information, site identification, and directional guidance for workers, visitors, and the public.

Scope

This SOP applies to Project Managers, Field Supervisors, and Safety Coordinators during mobilization.

Roles & Responsibilities

Project Manager

- Determines signage requirements and coordinates vendor procurement.

- Field Supervisor:  Installs signage in designated locations per the site logistics plan.

- Safety Coordinator:  Ensures signs meet OSHA and client requirements.

Requirements

- Site logistics plan

- Safety and hazard communication plan

- Signage package (safety, directional, informational)

- OSHA signage standards

Procedure

Appendix

- Templates & Checklists

- Sample Site Signage Package

- Installation Checklist Template Appendix

- References & Training Materials Training Materials (Foreman Training Binder):

- Tab 4: Staging & Job Familiarization

- Tab 22: Document Management Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.2.6 Project Safety Coordinator

- 7.3.1 Operations Management Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership Reference Documents:

- OSHA Signage Standards