SOP: 9.2.100 - Prepare Layout & Sequencing Plan

Department: Project Management / Field Operations

Related SOPs:

9.2.090 - Develop Labor Budget

9.2.110 - Develop Project Schedule

Purpose

To establish a standardized process for developing a comprehensive layout and work sequencing plan that optimizes construction efficiency and coordinates with other trades.

Scope

Applies to all projects / situations where:

| SOP | Role / Title 1 | Role / Title 2 | Role / Title 3 | Role / Title 4 | Role / Title 5 | Role / Title 6 | Role / Title 7 | Role / Title 8 | Role / Title 9 | Role / Title 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| List Responsibility 1 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 2 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 3 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 4 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 5 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 6 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 7 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 8 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 9 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 10 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 11 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 12 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 13 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 14 |  |  |  |  |  |  |  |  |  |  |  |

Labor budget has been developed

Project schedule development is in progress

Work area breakdown is needed

Trade coordination is required

Roles & Responsibilities

Project Manager

Coordinates development of layout and sequencing plan

Ensures plan aligns with overall project schedule

Communicates sequencing requirements to team

Foreman / Field Supervisor

Develops detailed work sequence

Identifies installation methods and crew assignments

Coordinates with other trade sequences

General Superintendent

Reviews and approves layout and sequencing plan

Validates resource and equipment allocation

Resolves sequencing conflicts

Requirements

Required inputs, tools, logs, templates, and references:

Project plans and specifications

Labor budget (9.2.090)

Material handling plan

GC master schedule and sequence

Trade coordination requirements

Procedure

Step 1 - Review Project Requirements

Analyze plans for work area breakdown. Identify critical path activities. Note coordination dependencies with other trades.

Step 2 - Develop Work Area Layout

Break project into logical work areas/zones. Map installation sequence within each area. Identify access and work flow patterns.

Step 3 - Sequence Installation Activities

Determine optimal installation sequence. Coordinate with other trade activities. Plan for inspections and testing.

Step 4 - Align with Resources

Match sequence to labor availability. Plan material delivery to support sequence. Identify equipment and tool requirements.

Step 5 - Document and Distribute Plan

Complete layout and sequencing document. Create visual sequence graphics/maps. Distribute to project team and GC.

Appendix

Layout & Sequencing Plan Template

Work Area Breakdown Template