SOP: 9.2.130 - Construction Execution Kickoff Meeting

Department: Project Management / Field Operations

Related SOPs:

9.2.100 - Prepare Layout & Sequencing Plan

9.2.120 - Establish Tracking & Control Systems

Prefab Plan (SOP # TBD)

Purpose

To establish a standardized process for conducting a construction execution kickoff meeting that aligns the project team on plans, responsibilities, and expectations before mobilization.

Scope

- Applies to all projects / situations where:

| SOP | Role / Title 1 | Role / Title 2 | Role / Title 3 | Role / Title 4 | Role / Title 5 | Role / Title 6 | Role / Title 7 | Role / Title 8 | Role / Title 9 | Role / Title 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| List Responsibility 1 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 2 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 3 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 4 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 5 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 6 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 7 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 8 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 9 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 10 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 11 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 12 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 13 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 14 |  |  |  |  |  |  |  |  |  |  |  |

All preconstruction planning activities are complete

Project team is assembled and ready for mobilization

Budget, schedule, and plans need team alignment

Roles and responsibilities need to be confirmed

Roles & Responsibilities

Project Manager

Schedules and facilitates kickoff meeting

Prepares and distributes meeting agenda

Documents action items and decisions

Foreman / Field Supervisor

Attends and participates in kickoff meeting

Presents field execution plan

Confirms understanding of project requirements

General Superintendent

Attends kickoff meeting

Validates resource commitments

Confirms support for project execution

Branch Manager

Attends kickoff meeting for major projects

Confirms management support

Addresses resource or escalation needs

Requirements

Required inputs, tools, logs, templates, and references:

Project plans and specifications

Layout and sequencing plan (9.2.100)

Labor budget and schedule

Material handling plan

Safety plan

Tracking and control systems (9.2.120)

Procedure

Step 1 - Schedule and Prepare Meeting

Schedule meeting with all required attendees. Prepare agenda covering all key topics. Compile and distribute meeting materials in advance.

Step 2 - Review Project Scope and Plans

Present project overview and key requirements. Review layout and sequencing plan. Confirm scope understanding with team.

Step 3 - Review Budget and Schedule

Present labor budget and cost targets. Review project schedule and milestones. Discuss critical path and constraints.

Step 4 - Review Safety and Logistics

Present site-specific safety plan. Review material handling and logistics plan. Confirm safety requirements and expectations.

Step 5 - Assign Responsibilities and Action Items

Confirm roles and responsibilities. Document action items and owners. Set follow-up meeting schedule.

Step 6 - Document and Distribute Meeting Notes

Complete meeting minutes. Distribute to all attendees and stakeholders. Track action item completion.

Appendix

Kickoff Meeting Agenda Template

Meeting Minutes Template