SOP: 9.2.140 - Develop Project Budget

Department: Project Management

Related SOPs:

9.2.010 - Team Selection

Manage Change Orders (SOP # TBD)

Document Filing Standards (SOP # TBD)

Purpose

To establish a standardized process for developing a comprehensive project budget that supports cost control, forecasting, and financial reporting throughout the project.

Scope

- Applies to all projects / situations where:

| SOP | Role / Title 1 | Role / Title 2 | Role / Title 3 | Role / Title 4 | Role / Title 5 | Role / Title 6 | Role / Title 7 | Role / Title 8 | Role / Title 9 | Role / Title 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| List Responsibility 1 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 2 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 3 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 4 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 5 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 6 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 7 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 8 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 9 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 10 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 11 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 12 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 13 |  |  |  |  |  |  |  |  |  |  |  |
| List Responsibility 14 |  |  |  |  |  |  |  |  |  |  |  |

Contract has been awarded

Project estimate is available for budget development

Cost codes and tracking structure need to be established

Budget approval is required before significant expenditures

Roles & Responsibilities

Project Manager

Develops and maintains project budget

Establishes cost codes and tracking structure

Monitors budget throughout project execution

Estimator

Provides estimate breakdown and assumptions

Clarifies scope and pricing elements

Supports budget validation

Branch Manager

Reviews and approves project budget

Monitors budget performance

Addresses budget variances and issues

Requirements

Required inputs, tools, logs, templates, and references:

Contract value and scope

Project estimate with detailed breakdown

Standard cost code structure

Budget template and reporting requirements

Procedure

Step 1 - Review Contract and Estimate

Obtain contract documents and value. Review estimate breakdown and assumptions. Identify any scope changes since estimate.

Step 2 - Establish Budget Structure

Set up cost codes per company standards. Allocate contract value to cost categories. Establish contingency and allowances.

Step 3 - Develop Detailed Budget

Break down labor, material, equipment, and subcontract costs. Validate pricing against current market conditions. Incorporate project-specific requirements.

Step 4 - Review and Approve Budget

Present budget to management for review. Incorporate feedback and adjustments. Obtain budget approval.

Step 5 - Establish Budget Controls

Set up cost tracking and reporting. Define variance thresholds and alerts. Communicate budget expectations to team. All budget documentation must be filed per Document Filing Standards SOP (SOP # TBD).

Appendix

Project Budget Template

Cost Code Structure Guide