================================================================================

DETAILED MATERIALS HANDLING CHECKLIST - 6 STEP ANALYSIS

GSL Electric

================================================================================

PROJECT INFORMATION

================================================================================

Project Name: _______________________________________________________________

Project Number: _____________________  Date: ________________________________

Project Manager: ________________________  Phone: ___________________________

Site Supervisor/Foreman: _________________  Phone: ___________________________

Prepared By: ____________________________  Date: ____________________________

Reviewed By: ____________________________  Date: ____________________________

MAJOR ITEM/AREA BEING ANALYZED

================================================================================

Item/Area Description: ______________________________________________________

Estimated Labor Hours for this Item: _________________ hours

Target Labor Hours (with savings): _________________ hours  ( ______ % savings)

Installation Phase:  [ ] Underground  [ ] Rough-In  [ ] Trim  [ ] Equipment

Building Areas Affected:  [ ] All Floors  [ ] Floors ______ to ______

[ ] Specific Areas: _______________________________

================================================================================

STEP 1 - INSTALLATION (Work from Here - Go Backwards)

================================================================================

Objective: Reduce/eliminate get-ready time. Tradesman should NEVER leave

the installation point to get materials, tools, or information.

--------------------------------------------------------------------------------

1.1 INSTALLATION METHOD

Current/Standard Method: ____________________________________________________

________________________________________________________________________

Proposed New Method (if different): _________________________________________

________________________________________________________________________

[ ] Prefabrication opportunities identified (describe): ______________________

________________________________________________________________________

[ ] Mock-up installation planned    Date: ______________  Location: __________

1.2 SPECIAL EQUIPMENT/TOOLS REQUIRED

Rental

Equipment/Tool                      Qty     Own?        Required?

________________________________    ____    [ ]         [ ]

________________________________    ____    [ ]         [ ]

________________________________    ____    [ ]         [ ]

________________________________    ____    [ ]         [ ]

[ ] Shared equipment with other trades - Coordinate with: ___________________

1.3 TOOLS ACCESSIBILITY

[ ] Tool cart on wheels assigned to each crew

Quantity needed: _______  Size/Type: _________________________________

[ ] Tool carts configured with:

[ ] Shelving for organization

[ ] Fits journeyman's locker

[ ] Common tools included

[ ] Specialty tools as needed

[ ] Tool cart locations identified on floor plan

1.4 MATERIALS ACCESSIBILITY AT WORK POINT

[ ] No-fetch cart/container at each work area

Quantity needed: _______  Size/Type: _________________________________

Contents of no-fetch cart:

[ ] Fittings and connectors         [ ] Fasteners (anchors, screws, bolts)

[ ] Wire nuts and tape              [ ] Straps and supports

[ ] Labels and markers              [ ] Other: ___________________________

[ ] Restocking procedure defined (see Step 2)

1.5 CREW SIZE

[ ] One-man crew (preferred)

[ ] Two-man crew    Reason: _____________________________________________

[ ] Larger crew: _____ workers    Reason: ________________________________

Crew assignments by area:

Area/Zone                   Crew Size       Lead Person

________________________    _________       _________________________

________________________    _________       _________________________

________________________    _________       _________________________

STEP 1 NOTES/ACTION ITEMS:

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

================================================================================

STEP 2 - HORIZONTAL HANDLING/DISTRIBUTION

================================================================================

Objective: All materials on wheels or pallets. Everything handled ONCE ONLY.

Tradesman NEVER has to "go fetch" any supplies.

--------------------------------------------------------------------------------

2.1 MATERIALS HANDLING CREW

[ ] Full-time dedicated crew      Number of people: _______

[ ] Part-time handlers            Number of people: _______

[ ] No dedicated crew - handled by trade workers

Crew Schedule:

Start time: _________ (recommend 1 hour before regular shift)

End time: ___________ (recommend 1 hour after regular shift)

Material Handler Name(s): __________________________________________________

2.2 MATERIALS HANDLING EQUIPMENT

Equipment Type                  Qty Needed      Source (Own/Rent)

[ ] Pallet truck (manual)           _______         __________________

[ ] Pallet truck (powered)          _______         __________________

[ ] Fork-lift                       _______         __________________

[ ] Pipe dolly                      _______         __________________

[ ] Flat dolly                      _______         __________________

[ ] Wheeled cart                    _______         __________________

[ ] Basket on wheels                _______         __________________

[ ] Other: ___________________      _______         __________________

2.3 BUILDING ACCESS ISSUES

[ ] Ramps required

Location(s): ________________________________________________________

Specifications: _____________________________________________________

[ ] Door width limitations

Locations: __________________________________________________________

Maximum width available: ____________________________________________

[ ] Floor loading capacity concerns

Areas affected: _____________________________________________________

Maximum load: _______________________________________________________

[ ] Elevator access required

Size limitations: ___________________________________________________

Scheduling required: [ ] Yes  [ ] No

[ ] Other access issues: ________________________________________________

2.4 STAGING LOCATIONS BY FLOOR/AREA

Floor/Area              Staging Location         Material Types

____________________    ____________________    ____________________

____________________    ____________________    ____________________

____________________    ____________________    ____________________

____________________    ____________________    ____________________

____________________    ____________________    ____________________

[ ] Floor staging map created and posted

2.5 HORIZONTAL HANDLING PROCEDURE

Step-by-step procedure from storage to work area:

1. ______________________________________________________________________

2. ______________________________________________________________________

3. ______________________________________________________________________

4. ______________________________________________________________________

5. ______________________________________________________________________

2.6 RESTOCKING PROCEDURE

Restocking trigger: [ ] Daily  [ ] When 50% depleted  [ ] On request

Restocking time: ______________  Responsible person: ______________________

Items to restock daily:

[ ] Fittings/connectors    [ ] Fasteners    [ ] Wire nuts/tape

[ ] Straps/supports        [ ] Other: __________________________________

STEP 2 NOTES/ACTION ITEMS:

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

================================================================================

STEP 3 - HOISTING

================================================================================

Objective: Minimize time spent on vertical movement. Coordinate scheduling

to maximize efficiency.

--------------------------------------------------------------------------------

3.1 HOISTING METHOD REQUIRED

[ ] Tower crane

[ ] Man and materials hoist

[ ] Building elevator

[ ] Mobile crane (rental)

[ ] High-lift fork truck / Telehandler

[ ] Stairway access only (hand carry)

[ ] Other: ______________________________________________________________

3.2 TOWER CRANE (if applicable)

Location on site: _______________________________________________________

Capacity at pick-up point: _________________ lbs

[ ] Unloading platform required

Location: ________________________  Size: ____________________________

Hours available: ___________ to ___________  Days: _______________________

Scheduling system: ______________________________________________________

Who sets schedule: ____________________  Who enforces: ____________________

Date ready for use: ___________________  Dismantling date: ________________

Special equipment needed:

[ ] Special slings         Type: ________________________________________

[ ] Lift container         Size: ________________  Capacity: _____________ lbs

[ ] Spreader bar           Size: ________________________________________

3.3 MAN AND MATERIALS HOIST (if applicable)

Location on site: _______________________________________________________

[ ] Truck-level unloading dock attached

Capacity: _________________ lbs

Gate dimensions: Width ____________  Height ____________

Internal dimensions: Width ____________  Depth ____________  Height ____________

Stops at every floor: [ ] Yes  [ ] No  Floors with access: ________________

Hours available: ___________ to ___________  Days: _______________________

Scheduling system: ______________________________________________________

Who sets schedule: ____________________  Who enforces: ____________________

Date ready for use: ___________________  Dismantling date: ________________

3.4 BUILDING ELEVATOR (if applicable)

Location: _______________________________________________________________

Capacity: _________________ lbs

Internal dimensions: Width ____________  Depth ____________  Height ____________

Door dimensions: Width ____________  Height ____________

Availability for material movement: ______________________________________

3.5 HOISTING SCHEDULE FOR THIS ITEM/AREA

Date/Day            Time            Material/Equipment

________________    ____________    ________________________________

________________    ____________    ________________________________

________________    ____________    ________________________________

________________    ____________    ________________________________

3.6 MATERIALS HANDLING CREW FOR HOISTING

[ ] Same crew as horizontal handling

[ ] Separate hoisting crew      Number of people: _______

Responsibilities: _______________________________________________________

STEP 3 NOTES/ACTION ITEMS:

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

================================================================================

STEP 4 - TRUCK RECEIVING AND UNLOADING

================================================================================

Objective: Minimize unloading time. Materials flow from truck to storage

or work area with minimum handling.

--------------------------------------------------------------------------------

4.1 UNLOADING LOCATION

Primary unloading area: _________________________________________________

[ ] Unloading positions marked on site plan

Backup unloading area: __________________________________________________

4.2 SITE ACCESS

Truck entrance: _________________________________________________________

Truck exit: _____________________________________________________________

[ ] Separate in-gate and out-gate

One-way street issues: __________________________________________________

Traffic concerns (rush hours): __________________________________________

Access restrictions (times, sizes): _____________________________________

4.3 UNLOADING EQUIPMENT

Equipment                       Source          Operator

[ ] Fork-lift (on-site)             ____________    _____________________

[ ] Fork-lift (truck-mounted)       ____________    _____________________

[ ] Pallet truck/jack               ____________    _____________________

[ ] Site crane                      ____________    _____________________

[ ] Truck crane (HIAB)              ____________    _____________________

[ ] Dock leveler                    ____________    _____________________

[ ] Other: ___________________      ____________    _____________________

4.4 UNLOADING DOCK

[ ] Truck-level unloading dock available

Location: _______________________________________________________________

[ ] Attached to building    [ ] Attached to hoist    [ ] Freestanding

Date dock available: ____________________________________________________

[ ] Permanent dock installed early (before regular construction)

4.5 UNLOADING PROCEDURE

Step-by-step procedure for unloading:

1. Truck arrives at: ____________________________________________________

2. Unloaded by: _________________ using: ________________________________

3. Materials placed on: _________________________________________________

4. Transported to: ______________________________________________________

5. Final destination: ___________________________________________________

4.6 RECEIVING CREW

[ ] Dedicated receiving crew          Number: _______

[ ] Material handler receives         Name: ___________________________

[ ] Trade workers receive

Receiving log location: _________________________________________________

Quality check procedure: ________________________________________________

STEP 4 NOTES/ACTION ITEMS:

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

================================================================================

STEP 5 - SUPPLIER SHIPPING

================================================================================

Objective: Right materials at the right time. Load trucks to minimize

unloading time. Avoid excessive quantities on site.

--------------------------------------------------------------------------------

5.1 OFF-SITE STAGING

[ ] Just-In-Time (JIT) - Direct from supplier

[ ] Company warehouse

Address: ____________________________________________________________

[ ] Rented warehouse

Address: ____________________________________________________________

[ ] Supplier holds until release

Lead time for release: ______________________________________________

5.2 TRUCK REQUIREMENTS

[ ] Any truck acceptable

[ ] Open-top truck required (for crane unloading)

[ ] Smaller truck required (site access limitations)

Maximum size: _______________________________________________________

[ ] Flatbed required

[ ] Truck with liftgate required

5.3 TRUCK LOADING REQUIREMENTS (Communicate to Vendor)

[ ] Pallets facing sides (for fork-lift unloading)

[ ] Materials stacked "last on, first off"

[ ] Heavy items on bottom

[ ] Materials grouped by destination/zone

[ ] Dunnage/timbers under loads for fork access

[ ] Shrink-wrap for weather protection

5.4 DELIVERY SCHEDULE

Material Type           Delivery Day      Time Window     Frequency

____________________    ______________    _____________   ____________

____________________    ______________    _____________   ____________

____________________    ______________    _____________   ____________

____________________    ______________    _____________   ____________

____________________    ______________    _____________   ____________

[ ] Delivery schedule provided to all vendors

[ ] Delivery schedule coordinated with GC

5.5 DELIVERY NOTIFICATION REQUIREMENTS

Advance notice required: [ ] 24 hours  [ ] 48 hours  [ ] Other: ___________

Site contact for deliveries:

Name: ____________________________  Phone: ___________________________

Procedure for delivery problems/delays: _________________________________

________________________________________________________________________

5.6 VENDOR CONTACTS

Vendor Name              Contact Person          Phone

____________________    ____________________    ____________________

____________________    ____________________    ____________________

____________________    ____________________    ____________________

____________________    ____________________    ____________________

STEP 5 NOTES/ACTION ITEMS:

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

================================================================================

STEP 6 - SUPPLIER CONTAINERIZATION

================================================================================

Objective: Everything delivered appropriately packaged and identified

for immediate use.

--------------------------------------------------------------------------------

6.1 CONTAINER TYPE REQUIREMENTS

[ ] Wooden pallets - standard size

[ ] Wooden pallets - specific size: ______________________________________

[ ] Shrink-wrapped pallets

[ ] Cardboard boxes on pallet base

[ ] Purchased bins/baskets

[ ] Custom-made containers

Specifications: _____________________________________________________

[ ] Reusable containers (return to vendor)

6.2 CONTAINER SIZE REQUIREMENTS

Maximum dimensions allowed:

Width: ____________  Length: ____________  Height: ____________

Maximum weight: _________________ lbs

Reason for limitations: _________________________________________________

6.3 ITEMS PER CONTAINER

Containerization method:

[ ] Per operation (one container = one task/circuit)

[ ] Per floor (one container = one floor's materials)

[ ] Per zone (one container = one area of floor)

[ ] Per day's work (one container = daily materials)

[ ] Per run/circuit

Describe containerization plan: _________________________________________

________________________________________________________________________

________________________________________________________________________

6.4 PACKING REQUIREMENTS (Communicate to Vendor)

[ ] Components laid flat

[ ] Components upright

[ ] Strapping for stability

[ ] Cushioning for fragile items

[ ] Weatherproofing (plastic wrap)

[ ] Inner packaging (bags, boxes)

Special handling requirements: __________________________________________

6.5 LABELING REQUIREMENTS

All containers must be labeled with:

[ ] Project name

[ ] PO number

[ ] Item description

[ ] Quantity

[ ] Floor number

[ ] Zone/Area

[ ] Room/Location (if applicable)

[ ] System (lighting, power, etc.)

[ ] Installation sequence number

[ ] Color code: __________________________________________________________

Sample label provided to vendor: [ ] Yes  [ ] No  Date: __________________

6.6 COLOR CODING SYSTEM

Color               System/Phase

________________    ____________________________________________

________________    ____________________________________________

________________    ____________________________________________

________________    ____________________________________________

________________    ____________________________________________

6.7 VENDOR CONTAINERIZATION AGREEMENTS

Vendor                  Agreement Date      Special Requirements

____________________    ________________    ________________________

____________________    ________________    ________________________

____________________    ________________    ________________________

____________________    ________________    ________________________

STEP 6 NOTES/ACTION ITEMS:

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

================================================================================

ACTION ITEMS SUMMARY

================================================================================

#    Action Item                              Responsible     Due Date

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

__   ______________________________________   _____________   __________

================================================================================

APPROVALS

================================================================================

This Detailed Materials Handling Analysis has been reviewed and approved:

Project Manager: _________________________________  Date: __________________

General Superintendent: __________________________  Date: __________________

Site Supervisor/Foreman: _________________________  Date: __________________

Safety Coordinator: ______________________________  Date: __________________

================================================================================

IMPLEMENTATION TRACKING

================================================================================

Step    Implementation Status       Date Completed    Verified By

____    ________________________    ________________  _______________

1     Installation setup          ________________  _______________

2     Horizontal handling ready   ________________  _______________

3     Hoisting coordinated        ________________  _______________

4     Unloading procedures set    ________________  _______________

5     Delivery schedule active    ________________  _______________

6     Containerization confirmed  ________________  _______________

================================================================================

PRODUCTIVITY RESULTS

================================================================================

(Complete after installation phase)

Bid Labor Hours: _________________

Target Labor Hours: _________________  (______% savings goal)

Actual Labor Hours: _________________  (______% actual savings)

Variance: _________________ hours  [ ] Under  [ ] Over

Lessons Learned:

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

================================================================================

FORM REVISION

================================================================================

Form Number: GSL-MH-001

Revision: 1.0

Date: January 2026

Reference SOP: 9.2.082 - Detailed Materials Handling Analysis

================================================================================