# SOP 9.41.005 – Team Selection

Department: Project Management / Operations
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.010 – Project Turnover Meeting; 9.41.020 – Project Manager Reviews Plans, Specifications & Schedule
Reference: GSL Pre-Construction Planning – Team Selection

Purpose

To establish a structured process for selecting the appropriate project team members, ensuring proper allocation of roles and responsibilities to support successful project execution.

Scope

This SOP applies to Project Managers, General Superintendents, and Branch Management for all awarded projects prior to turnover and mobilization.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Identifies and requests assignment of project staff. |
| General Superintendent | Assigns Field Supervisors and validates workforce capacity. |
| Branch Manager | Approves team assignments and ensures alignment with branch resource planning. |
| Safety Coordinator | Provides input on safety staff requirements based on project risk profile. |
| Purchasing | Identifies procurement support needed during early planning. |

Required Documents and Tools

- SOP Matrix (role responsibility guide)

- Project staffing plan template

- Branch capacity reports

- Project award documents

Procedure

Step 1: Define Staffing Needs

- PM reviews project scope, schedule, and complexity.

- Identify required positions: Project Manager, Field Supervisor(s), Foreman(s), Safety, Prefab, Purchasing support.

Step 2: Coordinate with General Superintendent

- Review workforce requirements.

- Assign Field Supervisors and confirm availability of qualified crews.

Step 3: Confirm with Branch Manager

- Branch Manager validates staffing requests against branch capacity.

- Approves team assignments and resolves conflicts.

Step 4: Document Assignments

- Record selected team members in project staffing plan.

- Upload staffing plan to project folder.

Step 5: Communicate Assignments

- Distribute assignments to all selected team members.

- Schedule Project Turnover Meeting (SOP 9.41.010).

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Project Staffing Plan | Project Manager | Project Folder |
| Branch Staffing Approval | Branch Manager | Branch Records |

Compliance & Review

| KPI | Target |
| --- | --- |
| Staffing plan completed prior to turnover | 100% |
| Team assignments approved by Branch Manager | 100% |
| All required roles filled before turnover | 100% |

References

- GSL Pre-Construction Planning – Team Selection

- SOP Matrix (Role Responsibilities)

Appendix

- Project Staffing Plan Template

- Branch Resource Planning Report