SOP 9.41.010 – Project Turnover Meeting

Department: Project Management / Operations
Created by: Schachinger Solutions GmbH
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.005 – Team Selection; 9.41.015 – Review Contract for Unfavorable or High-Risk Clauses
Reference: Smartsheet – Template GSL Turnover & Pre-Planning

Purpose

To establish a structured Estimator-led Project Turnover Meeting that transfers knowledge from Estimating to Operations and ensures project team alignment before execution.

Scope

This SOP applies to all awarded projects transitioning from Estimating to Operations. The turnover meeting must take place within five business days of project award.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Estimator | Schedules and leads the meeting, presents bid assumptions, clarifications, risks, and vendor/sub commitments. |
| Project Manager | Receives turnover details, clarifies deliverables, and prepares for execution planning. |
| Contract Manager | Validates subcontractor and vendor commitments. |
| General Superintendent | Provides manpower strategy and sequencing perspective. |
| Field Leadership | Reviews logistics and constructability. |
| Prefabrication Lead | Identifies prefab opportunities and constraints. |
| Safety Coordinator | Reviews hazard analysis and site-specific safety needs. |
| Branch Manager | Ensures turnover aligns with branch capacity and strategic objectives. |

Required Documents and Tools

- Smartsheet: Template – GSL Turnover & Pre-Planning (mandatory agenda)

- Project bid package (bid tab, scope notes, clarifications)

- Vendor and subcontractor commitment documents

- Project responsibility matrix

- Safety and quality guidelines

Procedure

Step 1: Schedule Meeting

- Estimator schedules meeting within 5 business days of award.

- Invite all required participants (see Roles & Responsibilities).

Step 2: Prepare Materials

- Gather bid documents, vendor commitments, and risk items.

- Pull the latest Smartsheet Turnover Template as the official agenda.

Step 3: Conduct Meeting

- Lead meeting using Smartsheet agenda, covering:

  - Contractual scope and assumptions

  - Budget (labor & materials)

  - Schedule and milestones

  - Subcontractors and vendor commitments

  - Field operations & logistics

  - Prefabrication opportunities

  - Safety & compliance requirements

  - Quality and document control

  - Communication protocols

  - Action items and assignments

Step 4: Document Outcomes

- Record minutes, action items, and assignments.

- Upload meeting minutes and Smartsheet agenda to the project folder within 48 hours.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Smartsheet Turnover Agenda | Estimator | Project Folder |
| Meeting Minutes | Estimator / PM | Project Folder |
| Attendance Sheet | Estimator | Project Folder |

Compliance & Review

| KPI | Target |
| --- | --- |
| Turnover held within 5 days of award | 100% |
| Agenda & minutes uploaded within 48 hrs | ≥95% |
| Mandatory attendance (PM, Contract Manager, Superintendent, Field Supervisor) | 100% |

References

- Smartsheet – Template: GSL Turnover & Pre-Planning

- GSL Pre-Construction Planning Guidelines

Appendix

- Sample Turnover Agenda (Smartsheet)

- Attendance Sheet Template

- Project Responsibility Matrix