SOP 9.41.190A – Document Filing Standards

Department: Project Management / Field Operations
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: All documentation-related SOPs (9.41.195 – 9.41.265 and beyond)
Reference: GSL Project Manager Procedures – Documentation Management

Purpose

To define standard filing responsibilities and locations for all project documentation to ensure consistency, accountability, and accessibility.

Scope

This SOP applies to all Project Managers, Field Foremen, Site Administrators, and Subcontractors involved in project documentation.

Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Field Foreman | Uploads and maintains all field-level documentation in Procore (RFIs, Submittals, Safety Logs, Daily Reports, Punch Lists, Photos, etc.). |
| Project Manager | Maintains all official project and contractual documentation in the Windows Project Folder structure (Contracts, POs, Subcontracts, Invoices, Change Orders, Estimates, Job Plans, Schedules). |
| Site Administrator | Supports PM by organizing folders and verifying consistency. |
| Branch Manager | Periodically audits both Procore and Windows folder compliance. |

Procedure

- Field Documentation (Procore)

  - All field-level documentation (RFIs, Inspections, Observations, Daily Reports, Punch List, Safety Logs, Photos, Submittals) must be entered and maintained in Procore by the Field Foreman.

  - Field Supervisors ensure crews access current Drawings and Specifications in Procore mobile.

- Project Documentation (Windows Folders)

  - The Project Manager is responsible for maintaining official project documentation in the designated Windows Project Folder structure.

  - This includes: Contracts, POs, Subcontracts, Accounting (Billing & Change Orders), Estimates, Job Plans, Schedules, and Communications.

- Cross-Referencing

  - Field and Project documentation must remain consistent.

  - Key deliverables (approved submittals, final RFIs, closeout docs) are mirrored into the Windows Folders by the PM for archival.

- Dropbox Use (Optional)

  - Dropbox may be used for external file sharing or backup archiving but is not the system of record.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Field Documentation | Field Foreman | Procore |
| Contract & Project Docs | Project Manager | Windows Folders |
| Audit Records | Branch Manager | PM Master Folder |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of field documentation logged in Procore | 100% |
| 100% of contractual/project documentation stored in Windows Folders | 100% |
| Monthly cross-check of Procore vs Windows folder | 100% |

References

- GSL Project Manager Procedures – Documentation Management

- Procore User Guides

- Windows Project Template Structure

Appendix

- Windows Project Folder Tree (Operations, POs & Subcontracts, Accounting, Estimate, Safety)

- Procore Project Tools List (RFIs, Submittals, Daily Log, Drawings, Specifications, etc.)