SOP 9.41.410 – Manage Cost Codes

Department: Project Management / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.395 – Develop Project Budget; 9.41.400 – Monitor Project Costs; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Cost Management

Purpose

To standardize and maintain cost codes for consistent budgeting, tracking, and reporting across projects.

Scope

This SOP applies to Project Managers, Estimators, and Accounting.
All cost code records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Assigns cost codes to project activities. |
| Estimator | Provides cost code mapping from the bid estimate. |
| Accounting | Maintains master cost code structure in financial system. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Cost code master list

- Project estimate

Procedure

- Review project estimate and align with standard cost codes.

- Assign codes to budget categories.

- Communicate cost codes to field and accounting.

- Monitor use of cost codes in all cost reports.

- File cost code records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Cost Code Assignments | Project Manager | Per SOP 190A |
| Master Cost Code List | Accounting | Per SOP 190A |
| Code Mapping Notes | Estimator | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Cost codes assigned before budget approval | 100% |
| Consistency between estimate, budget, and reports | 100% |
| Monthly audit of cost code use | 100% |

References

- GSL Project Manager Procedures – Cost Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Cost Code Master Template

- Mapping Example