SOP 9.41.415 – Manage Committed Costs

Department: Project Management / Accounting / Procurement
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.055 – Procurement of Large Feeder Wire; 9.41.395 – Develop Project Budget; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Cost Management

Purpose

To track and manage committed costs (purchase orders, subcontracts, and other financial commitments) against the project budget.

Scope

This SOP applies to Project Managers, Purchasing, and Accounting.
All committed cost records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Reviews and approves committed costs against budget. |
| Purchasing | Issues purchase orders and subcontracts. |
| Accounting | Records commitments in the financial system. |
| Site Administrator | Maintains commitment log. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Commitment log template

- Purchase orders and subcontracts

Procedure

- Log all commitments upon issuance of POs or subcontracts.

- Compare commitments against project budget.

- Update commitment log weekly.

- Review commitments with PM and Accounting.

- File per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Commitment Log | Site Administrator | Per SOP 190A |
| Purchase Orders | Purchasing | Per SOP 190A |
| Subcontracts | PM / Purchasing | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of commitments logged within 48 hrs | 100% |
| Commitment log reconciled weekly | 100% |
| Commitments aligned with approved budget | 100% |

References

- GSL Project Manager Procedures – Cost Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Commitment Log Template

- Example PO Record