SOP 9.41.430 – Manage Profit Projections

Department: Project Management / Accounting / Branch Management
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.405 – Manage Cost Forecasts; 9.41.425 – Manage Job Cost Reports; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Cost Management

Purpose

To project project-level and portfolio-level profitability by comparing revenue, costs, and forecasts.

Scope

This SOP applies to Project Managers, Accounting, and Branch Managers.
All profit projection documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Prepares project-level profit projection. |
| Accounting | Provides financial data for analysis. |
| Branch Manager | Reviews projections and approves adjustments. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Budget and forecast data

- Profit projection template

Procedure

- Collect updated revenue and cost data.

- Project final profit based on forecasts.

- Compare to baseline profit margin.

- Document reasons for variances.

- File projection reports per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Profit Projection Report | Project Manager | Per SOP 190A |
| Variance Analysis | PM / Accounting | Per SOP 190A |
| Review Notes | Branch Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Projections updated monthly | 100% |
| Variances documented | 100% |
| Reviewed and approved by Branch Manager | 100% |

References

- GSL Project Manager Procedures – Cost Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Profit Projection Template

- Example Variance Report