SOP 9.41.435 – Manage Cost-to-Complete

Department: Project Management / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.405 – Manage Cost Forecasts; 9.41.420 – Manage Actual Costs; 9.41.430 – Manage Profit Projections; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Cost Management

Purpose

To calculate and monitor cost-to-complete (CTC) values, ensuring accurate forecasting of final project costs and profitability.

Scope

This SOP applies to Project Managers, Accounting, and Branch Managers.
All cost-to-complete calculations must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Prepares monthly cost-to-complete reports. |
| Accounting | Provides cost and commitment data. |
| Branch Manager | Reviews and validates CTC analysis. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Actual cost and commitment data

- CTC calculation templates

Procedure

- Review actual costs and commitments to date.

- Forecast remaining costs to complete the project.

- Compare to budget and update forecast.

- Document CTC values in monthly reports.

- File per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Cost-to-Complete Report | Project Manager | Per SOP 190A |
| Supporting Data | Accounting | Per SOP 190A |
| Review Notes | Branch Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| CTC updated monthly | 100% |
| Variances documented in report | 100% |
| Reviewed and approved by Branch Manager | 100% |

References

- GSL Project Manager Procedures – Cost Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Cost-to-Complete Template

- Example Monthly CTC Report