SOP 9.41.585 – Plan Prefabrication Resources

Department: Project Management / Field Operations / Prefabrication
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.008 – Identify Prefabrication Opportunities; 9.41.560 – Manage Manpower Allocation; 9.41.565 – Manage Equipment Allocation; 9.41.570 – Manage Material Allocation; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Resource Management

Purpose

To plan prefabrication resources (labor, space, tools, and materials) to optimize efficiency, reduce jobsite congestion, and improve quality.

Scope

This SOP applies to Project Managers, Prefabrication Managers, and Field Supervisors.
All prefabrication resource documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Identifies prefabrication opportunities and plans resources. |
| Prefabrication Manager | Coordinates shop space, manpower, and tools. |
| Field Supervisor | Confirms field readiness for prefabricated assemblies. |
| Purchasing | Ensures materials are delivered to shop on schedule. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Prefabrication resource log

- Shop schedules

Procedure

- Identify prefabrication opportunities during pre-planning.

- Develop prefabrication resource plan (labor, space, tools, materials).

- Schedule shop production with Prefabrication Manager.

- Coordinate delivery of assemblies to jobsite.

- File prefabrication records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Prefabrication Resource Plan | Project Manager | Per SOP 190A |
| Shop Schedules | Prefabrication Manager | Per SOP 190A |
| Delivery Records | Purchasing | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Prefabrication plans completed during pre-planning | 100% |
| Shop schedules aligned with field schedule | 100% |
| Records filed and archived | 100% |

References

- GSL Project Manager Procedures – Resource Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Prefabrication Plan Template

- Shop Schedule Example