SOP 9.41.605 – Issue Purchase Orders

Department: Procurement / Project Management
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.415 – Manage Committed Costs; 9.41.600 – Develop Procurement Plan; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Procurement

Purpose

To issue purchase orders (POs) for materials and equipment, ensuring accuracy, cost compliance, and delivery coordination.

Scope

This SOP applies to Purchasing, Project Managers, and Accounting.
All purchase order documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Purchasing | Prepares and issues POs to approved vendors. |
| Project Manager | Reviews PO accuracy and confirms budget alignment. |
| Accounting | Processes POs in financial system. |
| Vendors | Confirm receipt and delivery schedule. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Purchase order template

- Procurement log

Procedure

- Prepare PO based on approved procurement plan.

- Confirm vendor pricing, terms, and delivery schedule.

- Obtain PM approval before release.

- Send PO to vendor and log confirmation.

- File PO and correspondence per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Purchase Orders | Purchasing | Per SOP 190A |
| PO Log | Site Administrator | Per SOP 190A |
| Vendor Confirmations | PM / Purchasing | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of POs issued against procurement plan | 100% |
| Vendor confirmation within 3 days | ≥95% |
| POs filed before delivery | 100% |

References

- GSL Project Manager Procedures – Procurement

- SOP 9.41.190A – Document Filing Standards

Appendix

- Purchase Order Template

- PO Log Example