SOP 9.41.620 – Manage Expediting

Department: Procurement / Project Management
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.600 – Develop Procurement Plan; 9.41.605 – Issue Purchase Orders; 9.41.625 – Manage Delivery Tracking; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Procurement

Purpose

To expedite vendor and supplier commitments to ensure timely delivery of critical materials and equipment.

Scope

This SOP applies to Purchasing, Project Managers, and Vendors.
All expediting documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Purchasing | Follows up with vendors on open orders. |
| Project Manager | Prioritizes critical items requiring expediting. |
| Vendors | Provide updated delivery schedules. |
| Site Administrator | Logs expediting notes. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Expediting log template

- Purchase orders

Procedure

- Identify long-lead or critical items requiring expediting.

- Contact vendor to confirm manufacturing and shipping status.

- Update expediting log with current status.

- Report critical issues to Project Manager.

- File expediting records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Expediting Log | Purchasing | Per SOP 190A |
| Vendor Status Updates | Vendors | Per SOP 190A |
| Critical Issue Reports | Project Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of long-lead items expedited weekly | 100% |
| Expediting logs updated within 24 hrs | 100% |
| Critical issues resolved within 3 days | ≥95% |

References

- GSL Project Manager Procedures – Procurement

- SOP 9.41.190A – Document Filing Standards

Appendix

- Expediting Log Template

- Status Update Example