SOP 9.41.675 – Conduct Daily Huddles

Department: Field Operations / Project Management
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.165 – Conduct Safety Meetings; 9.41.335 – Prepare Lookahead Schedules; 9.41.560 – Manage Manpower Allocation; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Field Execution

Purpose

To conduct daily field huddles with crews to communicate work plans, hazards, and coordination needs.

Scope

This SOP applies to Field Supervisors, Foremen, and Project Managers.
All daily huddle records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Field Supervisor | Leads huddles and communicates tasks to crews. |
| Foremen | Review manpower, tools, and materials for the day. |
| Project Manager | Reviews outcomes and updates schedules as needed. |
| Site Administrator | Logs attendance and files notes. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Daily huddle form

- Lookahead schedule

Procedure

- Conduct daily huddle before work begins.

- Review scope of work, safety hazards, and coordination issues.

- Confirm manpower, tools, and materials are ready.

- Record attendance and key notes.

- File daily huddle record per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Daily Huddle Form | Field Supervisor | Per SOP 190A |
| Attendance Log | Site Administrator | Per SOP 190A |
| Meeting Notes | PM / Supervisor | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Daily huddles conducted before start of work | 100% |
| Attendance logged daily | 100% |
| Records filed within 24 hrs | 100% |

References

- GSL Project Manager Procedures – Field Execution

- SOP 9.41.190A – Document Filing Standards

Appendix

- Daily Huddle Form Template

- Example Notes