SOP 9.41.745 – Manage Field Rework

Department: Field Operations / Project Management / Quality
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.41.535 – Manage Nonconformance Reports; 9.41.725 – Resolve Field Problems; 9.41.735 – Perform Field Quality Verifications; 9.41.190A – Document Filing Standards
Reference: GSL Project Manager Procedures – Field Execution

Purpose

To manage field rework systematically so deficiencies are corrected efficiently, minimizing cost and schedule impacts.

Scope

This SOP applies to Project Managers, Field Supervisors, Foremen, and Quality Inspectors.
All rework documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Approves rework plans and monitors impact. |
| Field Supervisor | Directs crews to complete rework. |
| Foremen | Execute rework activities. |
| Quality Inspector | Verifies rework completion. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Rework log template

- NCR and corrective action forms

Procedure

- Document rework requirement from inspection or issue log.

- Assign rework task to responsible crew.

- Monitor progress and record hours/costs.

- Verify completion by Quality Inspector.

- File rework records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Rework Log | Site Administrator | Per SOP 190A |
| Rework Task Assignments | Field Supervisor | Per SOP 190A |
| Verification Records | Quality Inspector | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of rework logged within 24 hrs | 100% |
| Rework completed within scheduled timeframe | ≥95% |
| Verification filed before sign-off | 100% |

References

- GSL Project Manager Procedures – Field Execution

- SOP 9.41.190A – Document Filing Standards

Appendix

- Rework Log Template

- Corrective Action Example