SOP: 9.3.020 - Setup Storage Trailer

Department: Field Operations

Related SOPs:

- 9.3.010 - Setup Office Trailer

- 9.3.030 - Setup Site Fencing and Access Control

- 9.3.040 - Setup Temporary Power
- 9.3.050 - Setup Temporary Water
- 9.3.060 - Setup Sanitary Facilities
- 9.3.070 - Setup Temporary Lighting
- 9.3.080 - Setup Signage
- 9.4.640 - Manage Storage and Logistics

============================================================

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 4: Staging & Job Familiarization

- Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.2.6 Project Safety Coordinator

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

================================================================================

PURPOSE

============================================================

To establish a standardized process for setting up project storage trailers/containers, ensuring secure and organized storage for materials, tools, and equipment.

============================================================

SCOPE

============================================================

Applies to all projects / situations where:

- Secure on-site storage is required

- Materials and tools need weather protection

- Project mobilization includes storage facilities

============================================================

ROLES & RESPONSIBILITIES

============================================================

| Role | Responsibility |

|------|----------------|

| Field Supervisor (A) | Oversees setup and organization; Establishes security protocols |

| Foreman (R) | Coordinates physical placement; Organizes interior layout |

| Purchasing (C) | Coordinates material delivery timing with storage availability |

| Safety Coordinator (C) | Reviews placement for safety; Ensures proper access |

RACI: R=Responsible, A=Accountable, C=Consulted, I=Informed

============================================================

REQUIREMENTS

============================================================

- Site logistics plan with storage location

- Storage container/trailer specifications

- Shelving and organization materials

- Locking hardware and security measures

- Lighting (battery or connected)

- Inventory tracking system

============================================================

PROCEDURE

============================================================

STEP 1 - Confirm Location and Delivery

--------------------------------------

FS confirms:

- Storage placement location per site plan

- Delivery date and access route

- Ground preparation needs

- Proximity to work areas and laydown

- Security lighting availability

STEP 2 - Prepare Site

--------------------------------------

Before delivery:

- Clear and level placement area

- Ensure adequate clearance for doors

- Plan for drainage away from container

- Mark placement position

- Coordinate access with GC

STEP 3 - Receive and Position

--------------------------------------

Upon delivery:

- Guide placement to marked location

- Verify container is level

- Check door operation and seals

- Inspect for damage or leaks

- Document condition with photos

STEP 4 - Install Security

--------------------------------------

Secure the storage:

- Install heavy-duty locks

- Add security hasps if needed

- Coordinate key distribution

- Post GSL identification signage

- Install lighting if available

STEP 5 - Organize Interior

--------------------------------------

Set up interior for efficiency:

- Install shelving units

- Designate areas by material type

- Create tool check-out area

- Label sections clearly

- Establish inventory system

STEP 6 - Document and Communicate

--------------------------------------

Complete setup:

- Document setup with photos

- Create storage map/diagram

- Communicate location to team

- Establish access protocols

- Brief crew on organization system

============================================================

COMPLIANCE & REVIEW

============================================================

| KPI | Target |

|-----|--------|

| Storage ready before material deliveries | 100% |

| Security measures in place | 100% |

| Organization system established | 100% |

| Access protocols communicated | 100% |

============================================================

APPENDIX

============================================================

- Storage Container Setup Checklist

- Standard Shelving Layout

- Key/Access Log Template

- Inventory Tracking Form

============================================================

REVISION HISTORY

============================================================

Formerly: SOP 9.41.095 - Setup Storage Trailer

Revision: 2.0 | Effective Date: 2025-10-10

Owner: Field Operations | Approver: Executive Committee