SOP: 9.3.120 – Setup Parking

Department: Project Management / Safety

Related SOPs:

• 9.3.010 - Setup Office Trailer

• 9.3.020 - Setup Storage Trailer

• 9.3.030 - Setup Site Fencing and Access Control

• 9.3.040 - Setup Temporary Power

• 9.3.050 - Setup Temporary Water

Purpose

To designate and manage parking areas for workers, visitors, and deliveries, ensuring safety and minimizing disruption to site operations.

Scope

This SOP applies to Project Managers, Field Supervisors, and Safety Coordinators during mobilization.

Roles & Responsibilities

Project Manager: Approves parking plan per site logistics.

Field Supervisor: Establishes parking areas and installs signage.

Safety Coordinator: Ensures traffic flow and pedestrian safety compliance.

Requirements

• Site logistics plan

• Parking layout plan

• Signage package

• Material handling plan (9.2.080 – Prepare Material Handling Plan)

Procedure

Step 1 – Identify Parking Areas

• Assign zones for employees, visitors, and deliveries.

• Include ADA-compliant parking spaces as required.

Step 2 – Prepare and Mark Areas

• Grade and mark spaces.

• Define driving lanes and pedestrian walkways.

Step 3 – Install Signage

• Provide clear directional and restriction signs.

• Designate visitor parking with visible markings.

Step 4 – Safety and Security

• Add barriers near active construction zones.

• Install lighting for parking areas used during night shifts.

Step 5 – Maintain Parking

• Inspect weekly, repair damage, and adjust layout as site conditions change.

• Update signage as phases and access points shift.

Appendix

Appendix – Templates & Checklists

• Parking Plan Template

• Inspection Log Example

Appendix – References & Training Materials

Training Materials (Foreman Training Binder):

• Tab 4: Staging & Job Familiarization

• Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

• 7.2.4 Foreman

• 7.2.6 Project Safety Coordinator

• 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

• 9.5 Project Management

• 9.3 Field Leadership