SOP: 9.3.470 – Develop Site-Specific Safety Plan

Department: Safety / Project Management

Related SOPs:

• 9.2.070 - Conduct Site Visit

• 9.3.030 - Setup Site Fencing and Access Control

• 9.4.475 - Conduct Safety Orientation

• 9.4.480 - Conduct Safety Inspections

• 9.4.485 - Conduct Safety Meetings

• 9.4.490 - Report Safety Incidents

• 9.4.505 - Conduct Safety Compliance Audits

• 9.4.510 - Provide Safety Training

Purpose

To prepare and implement a site-specific safety plan (SSSP) that identifies hazards, compliance requirements, and procedures to protect workers and the public.

Scope

This SOP applies to Project Managers, Safety Coordinators, and Field Supervisors. All safety plan documentation must be filed per Document Filing Standards SOP (SOP # TBD per crosswalk).

Roles & Responsibilities

Safety Coordinator: Drafts and maintains the site-specific safety plan.

Project Manager: Reviews and approves the plan before mobilization.

Field Supervisor: Implements the safety plan in daily field operations.

Branch Manager: Audits the safety plan for compliance.

Requirements

• Document Filing Standards SOP (SOP # TBD per crosswalk)

• Corporate safety manual

• OSHA 29 CFR 1926

• Site visit findings (9.2.070 – Conduct Site Visit)

• Project scope and contract documents

Procedure

Step 1 – Review Project Scope and Site Conditions

• Review contract documents, project scope, and site visit findings (9.2.070).

• Identify project-specific hazards and risk factors.

Step 2 – Identify Hazards and Compliance Requirements

• Conduct a comprehensive hazard assessment for the project site.

• Document applicable OSHA, state, and local regulatory requirements.

Step 3 – Draft Site-Specific Safety Plan (SSSP)

• Develop the SSSP using the corporate safety manual as a baseline.

• Include site-specific hazards, mitigation measures, emergency procedures, and PPE requirements.

Step 4 – Review and Approve

• PM and Branch Manager review the draft SSSP.

• Resolve comments and finalize the plan before mobilization.

Step 5 – Distribute and Implement

• Distribute the approved SSSP to all field personnel and subcontractors.

• File per Document Filing Standards SOP (SOP # TBD per crosswalk).

• Review and update the plan quarterly or when site conditions change.

Appendix

Appendix – Templates & Checklists

• Safety Plan Template

• Hazard Assessment Checklist

Appendix – References & Training Materials

Training Materials (Foreman Training Binder):

• Tab 4: Staging & Job Familiarization

• Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

• 7.2.4 Foreman

• 7.2.6 Project Safety Coordinator

• 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

• 9.5 Project Management

• 9.3 Field Leadership

Reference Documents:

• GSL Project Manager Procedures – Safety Management

• OSHA 29 CFR 1926