SOP 9.4.365 – Manage Potential Change Orders (PCOs)

Department: Project Management / Contract Administration
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.4.355 - Manage Project Scope; 9.4.360 - Manage Change Orders; 9.4.370 - Manage Owner Directives; 9.4.375 - Manage Scope Clarifications; 9.4.380 - Manage Backcharges; 9.4.385 - Manage Force Account Work; 9.4.390 - Manage Claims
Reference: GSL Project Manager Procedures – Scope & Change Control

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.3.3 Estimating

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To identify, log, and track potential change orders (PCOs) before they become formal change orders, allowing proactive risk management.

Scope

This SOP applies to Project Managers, Estimators, and Site Administrators.
All PCO documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Identifies and logs PCOs, communicates with owner/GC. |
| Estimator | Provides preliminary pricing. |
| Site Administrator | Maintains PCO log. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- PCO log template

- Supporting RFI or directive

Procedure

- Identify potential changes during project execution.

- Log PCO in tracking system.

- Prepare preliminary pricing and impact assessment.

- Discuss with owner/GC for approval path.

- File per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| PCO Log | Site Administrator | Per SOP 190A |
| Preliminary Pricing | Estimator | Per SOP 190A |
| Owner/GC Discussion Notes | PM | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| PCOs logged within 2 days of identification | 100% |
| Preliminary pricing issued within 5 days | ≥95% |
| Logs reviewed weekly | 100% |

References

- GSL Project Manager Procedures – Scope & Change Control

- SOP 9.41.190A – Document Filing Standards

Appendix

- PCO Log Template

- Example Pricing Worksheet