SOP 9.4.400 – Monitor Project Costs

Department: Project Management / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.2.120 - Establish Tracking & Control Systems; 9.2.140 - Develop Project Budget; 9.4.360 - Manage Change Orders; 9.4.405 - Manage Cost Forecasts; 9.4.410 - Manage Cost Codes; 9.4.415 - Manage Committed Costs; 9.4.420 - Manage Actual Costs; 9.4.425 - Manage Job Cost Reports
Reference: GSL Project Manager Procedures – Cost Management

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.5 Accounting

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To monitor actual costs against the project budget, ensuring variances are detected early and corrective actions are taken.

Scope

This SOP applies to Project Managers, Accounting, and Branch Managers.
All cost reports must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Reviews costs weekly and compares to budget. |
| Accounting | Provides updated cost reports from financial system. |
| Branch Manager | Reviews cost variances during audits. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Project budget

- Cost tracking system

Procedure

- Collect updated cost data weekly from Accounting.

- Compare actual costs to budgeted amounts.

- Identify and document variances.

- Recommend corrective actions if needed.

- File reports and variance logs per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Weekly Cost Report | Project Manager | Per SOP 190A |
| Variance Log | PM | Per SOP 190A |
| Audit Records | Branch Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Weekly cost monitoring completed | 100% |
| Variances documented within 5 days | 100% |
| Corrective actions implemented timely | ≥95% |

References

- GSL Project Manager Procedures – Cost Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Cost Report Template

- Variance Log Example