SOP 9.4.460 – Manage Retainage

Department: Project Management / Accounting
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.4.400 - Monitor Project Costs; 9.4.405 - Manage Cost Forecasts; 9.4.410 - Manage Cost Codes; 9.4.415 - Manage Committed Costs; 9.4.465 - Manage Final Invoicing
Reference: GSL Project Manager Procedures – Billing & Invoicing

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.5 Accounting

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To track retainage withheld on pay applications and ensure proper release at substantial completion and final project closeout.

Scope

This SOP applies to Project Managers, Accounting, and Branch Managers.
All retainage records must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Tracks retainage held and prepares release requests. |
| Accounting | Verifies retainage amounts withheld and released. |
| Branch Manager | Approves final retainage release. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Pay application records

- Retainage log template

Procedure

- Track retainage percentage per contract.

- Record retainage withheld on each pay application.

- Prepare retainage release request at substantial completion.

- Submit request to Owner/GC for processing.

- File retainage records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Retainage Log | Project Manager | Per SOP 190A |
| Retainage Release Requests | PM | Per SOP 190A |
| Release Approvals | Accounting | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Retainage tracked on 100% of pay apps | 100% |
| Release requested within 10 days of substantial completion | ≥95% |
| Records filed and archived | 100% |

References

- GSL Project Manager Procedures – Billing & Invoicing

- SOP 9.41.190A – Document Filing Standards

Appendix

- Retainage Log Template

- Release Request Form