SOP 9.4.495 – Investigate Accidents

Department: Safety / Project Management / Legal
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.2.070 - Conduct Site Visit; 9.3.470 - Develop Site-Specific Safety Plan; 9.4.040 - Conduct Safety Meetings; 9.4.475 - Conduct Safety Orientation; 9.4.480 - Conduct Safety Inspections; 9.4.485 - Conduct Safety Meetings; 9.4.490 - Report Safety Incidents
Reference: GSL Project Manager Procedures – Safety Management

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.2.6 Project Safety Coordinator

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To investigate accidents and near misses to identify root causes, prevent recurrence, and comply with regulatory requirements.

Scope

This SOP applies to Project Managers, Safety Coordinators, Field Supervisors, and Branch Managers.
All accident investigation reports must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Safety Coordinator | Leads investigation, interviews witnesses, and documents findings. |
| Project Manager | Supports investigation and implements corrective actions. |
| Field Supervisor | Provides incident details and ensures crew cooperation. |
| Branch Manager | Reviews investigation and approves corrective measures. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Accident investigation form

- Corrective action log

Procedure

- Initiate investigation within 24 hrs of incident.

- Collect evidence (photos, witness statements, site conditions).

- Analyze root cause using safety methodology (e.g., 5-Whys).

- Develop corrective and preventive actions.

- Submit final report to Branch Manager and file per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Accident Investigation Report | Safety Coordinator | Per SOP 190A |
| Witness Statements | Field Supervisor | Per SOP 190A |
| Corrective Action Plan | PM / Safety Coordinator | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Investigations initiated within 24 hrs | 100% |
| Final report completed within 7 days | 100% |
| Corrective actions tracked to closure | ≥95% |

References

- GSL Project Manager Procedures – Safety Management

- SOP 9.41.190A – Document Filing Standards

- OSHA 29 CFR 1904.29

Appendix

- Accident Investigation Form

- Corrective Action Log Example