SOP 9.4.580 – Manage Vendor Resources

Department: Project Management / Procurement
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.4.295 - Manage Vendor Supplier Communications; 9.4.560 - Manage Manpower Allocation; 9.4.565 - Manage Equipment Allocation; 9.4.570 - Manage Material Allocation; 9.4.576 - Manage Subcontractor Resources; 9.4.585 - Plan Prefabrication Resources; 9.4.590 - Manage Specialty Contractor Resources; 9.4.595 - Prepare Resource Reports
Reference: GSL Project Manager Procedures – Resource Management

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.4.4 Purchasing Manager

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To coordinate vendor-provided resources (materials, deliveries, technical support) to ensure timely project execution.

Scope

This SOP applies to Project Managers, Purchasing, and Vendors.
All vendor resource documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Confirms vendor schedules align with project needs. |
| Purchasing | Tracks vendor commitments and delivery dates. |
| Vendors | Provide timely updates on availability and delivery. |
| Site Administrator | Logs vendor updates and deliveries. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Vendor delivery schedules

- Purchase orders

Procedure

- Review vendor commitments and delivery dates.

- Confirm vendor resources against project lookahead schedules.

- Track actual vendor performance.

- Resolve delays or resource conflicts with vendors.

- File vendor resource documentation per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Vendor Resource Log | Site Administrator | Per SOP 190A |
| Delivery Updates | Vendors / Purchasing | Per SOP 190A |
| Review Notes | Project Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Vendor delivery dates confirmed weekly | 100% |
| Vendor delays resolved within 3 days | ≥95% |
| Records filed and archived | 100% |

References

- GSL Project Manager Procedures – Resource Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Vendor Resource Log Template

- Delivery Tracking Form