SOP 9.4.605 – Issue Purchase Orders

Department: Procurement / Project Management
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.2.160 - Develop Procurement Plan; 9.4.610 - Manage Vendor Prequalification; 9.4.615 - Manage Vendor Evaluations; 9.4.620 - Manage Expediting; 9.4.625 - Manage Delivery Tracking; 9.4.630 - Manage Material Receiving; 9.4.631 - Release of Large Feeder Wire; 9.4.660 - Manage Procurement Closeout
Reference: GSL Project Manager Procedures – Procurement

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.4.4 Purchasing Manager

- 7.5 Accounting

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To issue purchase orders (POs) for materials and equipment, ensuring accuracy, cost compliance, and delivery coordination.

Scope

This SOP applies to Purchasing, Project Managers, and Accounting.
All purchase order documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Purchasing | Prepares and issues POs to approved vendors. |
| Project Manager | Reviews PO accuracy and confirms budget alignment. |
| Accounting | Processes POs in financial system. |
| Vendors | Confirm receipt and delivery schedule. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Purchase order template

- Procurement log

Procedure

- Prepare PO based on approved procurement plan.

- Confirm vendor pricing, terms, and delivery schedule.

- Obtain PM approval before release.

- Send PO to vendor and log confirmation.

- File PO and correspondence per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Purchase Orders | Purchasing | Per SOP 190A |
| PO Log | Site Administrator | Per SOP 190A |
| Vendor Confirmations | PM / Purchasing | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| 100% of POs issued against procurement plan | 100% |
| Vendor confirmation within 3 days | ≥95% |
| POs filed before delivery | 100% |

References

- GSL Project Manager Procedures – Procurement

- SOP 9.41.190A – Document Filing Standards

Appendix

- Purchase Order Template

- PO Log Example