SOP 9.4.625 – Manage Delivery Tracking

Department: Procurement / Field Operations
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.2.020 - Procurement of Large Feeder Wire; 9.4.605 - Issue Purchase Orders; 9.4.610 - Manage Vendor Prequalification; 9.4.615 - Manage Vendor Evaluations; 9.4.620 - Manage Expediting; 9.4.630 - Manage Material Receiving; 9.4.631 - Release of Large Feeder Wire; 9.4.660 - Manage Procurement Closeout
Reference: GSL Project Manager Procedures – Procurement

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 6: Scheduling

- Tab 8: Change Order Process

- Tab 9: Submittals

- Tab 12: Look Ahead

- Tab 14: Daily Reports

- Tab 22: Document Management

- Tab 41: Material Management

- Tab 57: ProCore

Job Descriptions (Policy Manual Section 7):

- 7.2.4 Foreman

- 7.3.1 Operations Management

- 7.4.4 Purchasing Manager

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

- 9.4 General Superintendents

================================================================================

Purpose

To track vendor and supplier deliveries, ensuring that materials and equipment arrive on schedule and in good condition.

Scope

This SOP applies to Purchasing, Project Managers, and Field Supervisors.
All delivery tracking documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Purchasing | Updates delivery schedules with vendor confirmations. |
| Project Manager | Monitors critical deliveries and coordinates site readiness. |
| Field Supervisor | Verifies delivery condition and reports issues. |
| Site Administrator | Logs delivery confirmations. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Delivery tracking log

- Packing slips and BOLs (bills of lading)

Procedure

- Confirm delivery schedule with vendor.

- Record expected delivery dates in tracking log.

- Verify deliveries upon arrival (quantity, condition).

- Document discrepancies and notify Purchasing.

- File delivery records per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Delivery Tracking Log | Site Administrator | Per SOP 190A |
| Packing Slips & BOLs | Field Supervisor | Per SOP 190A |
| Delivery Issue Reports | Project Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Delivery log updated daily | 100% |
| 100% of discrepancies documented within 24 hrs | 100% |
| Vendor issues resolved within 5 days | ≥95% |

References

- GSL Project Manager Procedures – Procurement

- SOP 9.41.190A – Document Filing Standards

Appendix

- Delivery Tracking Log Template

- Delivery Issue Report Example