SOP 9.6.015 – Manage Project Turnover Documentation

Department: Project Management / Quality / Administration
Created by: Tom Ewing
Effective Date: [Insert Date]
Version: 1.0
Related SOPs: 9.2.015 - Project Turnover Meeting; 9.4.465 - Manage Final Invoicing; 9.4.660 - Manage Procurement Closeout; 9.6.005 - Prepare for Turnover (Field Perspective); 9.6.010 - Conduct Closeout Meetings; 9.6.030 - Manage As-Built Drawings; 9.6.065 - Archive Project Documentation; 9.6.070 - Conduct Post-Project Review
Reference: GSL Project Manager Procedures – Quality Management

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 18: Job Close Out

- Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

================================================================================

Purpose

To compile, review, and submit all turnover documentation to the Owner/GC, ensuring contractual requirements are satisfied.

Scope

This SOP applies to Project Managers, Site Administrators, and Branch Managers.
All turnover documentation must be filed per SOP 9.41.190A – Document Filing Standards.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Oversees turnover documentation process. |
| Site Administrator | Compiles and organizes turnover package. |
| Branch Manager | Reviews and approves final submission. |

Required Documents and Tools

- SOP 9.41.190A – Document Filing Standards

- Turnover checklist

- Owner’s specifications

Procedure

- Collect all required turnover documents (as-builts, O&M manuals, warranties).

- Review documents for completeness and accuracy.

- Compile turnover package with checklist.

- Submit package to Branch Manager for approval.

- Deliver final turnover package to Owner/GC.

- File all documentation per SOP 190A.

Deliverables

| Document | Owner | Location |
| --- | --- | --- |
| Turnover Checklist | Project Manager | Per SOP 190A |
| Turnover Package | Site Administrator | Per SOP 190A |
| Owner Acceptance Record | Branch Manager | Per SOP 190A |

Compliance & Review

| KPI | Target |
| --- | --- |
| Turnover package completed before final invoice | 100% |
| 100% of documents verified and approved | 100% |
| Owner acceptance documented | 100% |

References

- GSL Project Manager Procedures – Quality Management

- SOP 9.41.190A – Document Filing Standards

Appendix

- Turnover Checklist Template

- Owner Acceptance Example